PRISM Online

Operating Concept for the Henkel-Hosted, AI-Enabled Profit-Pool Platform

Version 1.0 · 11 June 2026 · Author: Alex (Operational Excellence & Category Strategy, HCB) · Audience: Henkel DX architecture + takeover developer, HCB sponsors · Companions: HANDOVER.md, CLAUDE.md (v3.7 spec), CONCEPT_PRISM_ONLINE_AI.md (this document, repo version)

# Executive summary

PRISM today is production-grade but operator-bound: simulations run as a CLI job on the owner's machine, AI capabilities exist in the codebase but are dormant, and hosting (Vercel / Neon / Clerk / GitHub) sits in personal accounts. The proposal: lift the platform into Henkel Azure unchanged, turn the offline CLI run into a containerized Azure job, and activate the existing AI layer — trend scanner, score calibrator, run narrator — behind the platform's established human-in-the-loop governance.

Three design commitments make this safe:

- Numeric quality is preserved exactly. The same scipy engine, version-pinned in a container, gated by the existing golden-pin test suite. The web plane still never computes — the job computes.

- AI suggests, humans decide. Nothing AI-generated reaches the model without review; the production provenance-chip governance extends to all new AI output.

- Provider-agnostic LLM access. Claude via Microsoft Foundry as primary, Azure OpenAI as fallback, Gemini optional — no architectural lock-in.

Four phases, roughly 8–13 developer-weeks to the full living loop.

# 1.  Starting point

What exists and works (detail: CLAUDE.md §§1–2):

- Engine: Bayesian Monte Carlo, Gaussian copula, scipy-exact (D13), deterministic (seed 42), 50k × 3 chains, golden-pin regression suite, integrity events incl. input-drift telemetry (D19).

- Operating split (F2): an offline CLI computes and persists to Postgres; the deployed app is a read-only renderer. POST /simulate deliberately refuses (409) on the web runtime.

- Governance: AI-suggestion provenance chips (D7), admin-only audited config writes with spectral validation, RACI for trend scoring, honest-display rules (D3/D6/D16).

- Dormant AI layer (pulse/ai/): LLM provider abstraction (Claude / Azure OpenAI / Ollama) with audit logger and a financial-data firewall that blocks GP1/EBIT/revenue-type fields from prompts; a trend scanner (RSS/news → classified TrendSuggestion with source URL and evidence); a score calibrator (CalibrationSuggestion with reasoning); an executive narrator (relative-% only by construction). The ai_suggestions table and provenance flags are already in schema and UI.

Missing for “dynamic online”: Henkel hosting, compute-as-a-service, scheduling/triggering, a suggestion-review inbox, a Gemini provider class, current model strings (the dormant config still pins claude-opus-4-0 / gpt-4-turbo — stale), and SSO.

# 2.  Target operating model — the living loop

| Step | What happens |
| --- | --- |
| SCAN | Weekly automated job: curated sources (trade press, regulatory feeds, GDELT, RSS) → LLM classification and draft scoring → ai_suggestions with evidence URL and confidence. Batch capped (e.g. 10/week) so review stays a 20-minute task. |
| REVIEW | Human, on demand: suggestion inbox in the Trends2 admin editor — accept / edit / reject. Category Leads (R), Strategy VP (A) — RACI unchanged. Accepted items carry the ai-suggested chip until expert-reviewed. Quarterly: calibrator suggestions on the existing 99 trends. |
| RECALCULATE | Admin “Run simulation” or auto-trigger on an accepted batch → queue → container job (scipy, pinned, golden-checked) → input-drift event (“N trend scores changed…”) → persisted run. Minutes, not days. |
| READ | Dashboard renders the latest run; integrity chip surfaces drift; the narrator writes “what changed vs last run” (explicitly labeled AI-generated). Adjustments (scores, config) flow through the existing audited admin UI — and feed the loop again. |

The loop preserves every invariant the platform's credibility rests on: AI never writes to the model directly, every input change is fingerprinted and surfaced, every run carries seed/versions/backend, the ceteris-paribus framing stays, and the web plane still never computes. “Do adjustments” needs no new machinery — trend and config editing are already online admin capabilities; what's new is that recalculation follows within minutes.

# 3.  Target architecture on Azure

Entra ID (SSO) → Front Door/WAF → App Service containers (Next.js 16 UI+BFF; FastAPI read-only data plane) → Azure Database for PostgreSQL Flexible Server. A queue (Service Bus or Storage Queue) feeds Azure Container Apps Jobs: ① simulation worker (same repo, same engine, scipy pinned), ② weekly scanner, ③ quarterly calibrator. LLM access via Microsoft Foundry (Claude primary / Azure OpenAI fallback). Key Vault + managed identities for secrets, ACR for images, App Insights/Log Analytics with alerts on job failures and integrity events, CI/CD via GitHub Actions or Azure DevOps.

| Decision | Recommendation | Trade-off considered |
| --- | --- | --- |
| Web hosting | App Service for Containers (Next.js + FastAPI separately) | Static Web Apps awkward for Next 16 SSR + Python; AKS overkill for one app |
| Simulation compute | Container Apps Jobs (manual + event + cron triggers) | Functions hit memory/duration ceilings with scipy; AKS adds cluster ops. A 50k×3 run is 2–6 min — a job, not a service |
| Database | Azure PostgreSQL Flexible Server, restored from pg_dump | Engine (psycopg2) ports unchanged; Next.js side swaps the Neon-only serverless driver for node-postgres (small, contained change) |
| Auth | Entra ID SSO replacing Clerk; internal JWT bridge to the engine kept unchanged | Keeping Clerk is faster short-term but leaves an external US SaaS user store inside a Henkel tool |
| Repo / CI | Henkel GitHub Enterprise or Azure DevOps; existing CI jobs carried over + image build + golden-pin gate | — |

## 3.1  “Same quality as scipy” — answered precisely

Numeric quality is a property of code + library versions + seed — not of the machine. The engine refuses to import without scipy; there is no approximation path. Therefore:

- The worker uses the same repository and engine module as today's scripts/run_50k_prod.py — wrapped as a job, not rewritten.

- The container image pins exact numpy/scipy versions; every run already records numerics_backend for the audit trail.

- The golden-pin suite (MODEL_VERSION 2.8.0) runs on every image build — a container that would produce different numbers cannot ship; optionally also as job pre-flight.

- Determinism: seed-42 multichain → a job-produced run is bit-identical to a laptop run on the same versions. That comparison is Phase 2's exit criterion.

- Seed stability (3 independently-seeded chains) and integrity events persist with every run, unchanged.

This is strictly better than today's quality story: the runtime becomes reproducible infrastructure-as-code instead of one operator's laptop.

# 4.  The AI layer in production

## 4.1  Find new trends (scanner — weekly)

Per cycle: pull curated sources → LLM pass 1 (relevance, force, direction, affected categories) → dedupe against the live 99 trends and prior suggestions → LLM pass 2 (draft probability, impact, peak year, diffusion curve — as a suggestion object, never a trend) with mandatory source URL and evidence quote → ai_suggestions. Reviewers accept, edit or reject in the Trends2 inbox; accepted trends keep the AI chip until expert review; retirement candidates are flagged the same way. Every acceptance is audited, and the next run's input-drift event reports the change by construction.

## 4.2  Re-score existing trends (calibrator — quarterly)

For each of the 99 trends: gather fresh signals, compare with current probability/impact, emit a suggestion with reasoning only where the delta is material. Scores age explicitly instead of silently.

## 4.3  Narrate runs (narrator — on completion)

Executive readout per persisted run (“portfolio band moved +0.4pp vs previous run; driver: three Government-force re-scorings”) — relative % only, enforced twice (prompt firewall + the narrator's own rule), rendered with an explicit “AI narrative — generated, not simulated” label. Optional Teams/e-mail digest.

## 4.4  What deliberately stays out

No auto-applied scores or config. No chat endpoint (owner-removed). No absolute financials in any prompt — the LLM never sees GP1/€ data. Consumer-Journey tiles remain strategist-authored. AI-policy/legal classification is a DX task, kept easy by design: no personal data, no internal financials, human review on every model-affecting output, full prompt/response audit log.

## 4.5  LLM provider strategy (verified June 2026)

|  | Claude via Microsoft Foundry | Azure OpenAI (Foundry) | Gemini via Google Vertex AI |
| --- | --- | --- | --- |
| Access path | Native in the Foundry catalogue (serverless deployment, Foundry billing/governance) | Native Azure service | Requires Google Cloud tenancy + DPA — a third cloud vendor |
| EU data residency | Inference currently Anthropic-managed even in EU regions; EU-native Azure processing publicly targeted for 2026 | Azure-native EU regions available today | EU multi-region endpoints; newest models reach EU multi-region first, single-region (DE) lags |
| Fit for PRISM | Strongest fit for nuanced trend classification and scoring judgment; stays inside the Microsoft procurement umbrella | Zero new vendors; safest residency story today | Only if Henkel already runs GCP workloads |

Recommendation: keep pulse/ai/provider.py provider-agnostic (its design) and configure two providers at launch — Claude-in-Foundry primary, Azure OpenAI fallback (automatic failover = resilience + procurement leverage). Add a Gemini provider only if a GCP relationship exists. Either way: move model names/API versions from hardcoded defaults to environment configuration and refresh the stale strings.

Cost, order of magnitude (estimate — token arithmetic at June-2026 list prices; DX to validate against EA rates): LLM total well under €100/month (weekly scan ≈ 200 articles × ~2k tokens × 2 passes; narration negligible). Infrastructure ≈ €200–500/month depending on tiers. Simulation compute is minutes per month — irrelevant.

# 5.  Governance — what transfers, what's added

Unchanged: trend-scoring RACI (Category Leads R, Strategy VP A), admin-only audited config writes, provenance chips, integrity events, honest-display rules, and the open-by-decision register (no predictive-validity claims). Added: DX owns platform/SLA/security; a named suggestion-review owner per force or category (default: existing Category Leads); a monthly model-health glance — drift events, suggestion acceptance rate, calibrator deltas — largely surfaced by the existing integrity chip.

# 6.  Migration plan

| Phase | Scope | Exit criterion | Effort* |
| --- | --- | --- | --- |
| 0 — Prep | Fresh-history repo transfer to the Henkel org; secret rotation; pg_dump → Azure PG restore; CI green in the Henkel org | CI (typecheck/lint/vitest/pytest incl. golden pins) green on Henkel infra | ~1 wk |
| 1 — Lift & host | Containerize Next.js + FastAPI; App Service + Front Door; Key Vault + managed identities; Neon-driver → pg swap; Entra ID SSO; App Insights | Dashboard renders the migrated run inside the Henkel network; smoke tests pass; old stack frozen | 2–4 wks |
| 2 — Online compute | Worker image (scipy pinned); Container Apps Job + queue; admin “Run simulation” → enqueue → status; monthly schedule; golden-pin pre-flight | Job-produced run bit-identical to a reference CLI run (same seed/versions); CLI demoted to break-glass | 2–3 wks |
| 3 — Living intelligence | Scanner job + suggestion inbox in Trends2; quarterly calibrator; narrator on run completion; dual-provider config + failover test; prompt/response audit surfacing | First AI-suggested trend accepted by a human reviewer, visible drift event, reflected in the next run's narrative | 4–6 wks |
| 4 — Backlog | Home-Care journey, per-year journey decomposition, White-Spot server persistence, PPTX export route, wider source integrations | Owner-gated, as prioritized | — |

* One full-stack developer + part-time DevOps; grades are estimates, not quotes.

# 7.  Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Claude-in-Foundry EU residency not yet Azure-native | If blocking per Henkel policy: launch with Azure OpenAI primary, flip to Claude when EU-native lands — a config change under the provider abstraction |
| LLM hallucination / junk suggestions | Mandatory source URL + evidence quote; confidence ranking; weekly cap; human accept-gate; provenance chips; full audit log |
| Scanner noise drowns reviewers | Curated source list + dedupe + cap; tune monthly against acceptance rate |
| Numeric drift across environments | Pinned image + golden-pin CI gate + pre-flight + numerics_backend per run + Phase-2 bit-identity test |
| Clerk → Entra migration friction | Small user base; run both for one sprint behind a feature flag; engine JWT bridge unchanged |
| Model-string / API churn | Provider config from environment, not code; failover provider configured |
| Cost creep | Budget alerts on the resource group; LLM spend metered and logged per call |
| Golden pins regenerated to “fix” CI | Pin regeneration requires owner sign-off — same discipline as today, now organizationally enforced (HANDOVER.md §6) |

# 8.  Decisions requested from DX

- Confirm Azure landing zone + Container Apps availability (else: AKS variant of the same design).

- Entra ID at Phase 1 vs. keeping Clerk one more quarter.

- GitHub Enterprise vs. Azure DevOps for repo/CI.

- Primary LLM provider per Henkel AI policy (recommendation: Claude-in-Foundry primary / Azure OpenAI fallback) and AI-policy/legal classification of the scanner use case.

- Scan cadence + suggestion-review ownership (proposal: weekly, capped at 10, Category Leads review).

# Sources (provider facts, verified 2026-06-11)

Deploy and use Claude models in Microsoft Foundry — Microsoft Learn

Claude in Microsoft Foundry — Claude API Docs

Introducing Anthropic's Claude models in Microsoft Foundry — Microsoft Azure Blog

Timeline for Claude in Microsoft Foundry on Azure EU infrastructure — Microsoft Q&A

Claude now available in Microsoft Foundry — Anthropic

Gemini / Vertex AI data residency — Google Cloud Documentation

Gemini Enterprise data residency locations — Google Cloud Documentation

Internal references: CLAUDE.md (v3.7 spec), HANDOVER.md, pulse/ai/ source, docs/SCANNER_API.md, AI_QUICKSTART.md.